VEKTOR

INTELLIGENCE

Build Log & Developer Documentation

Session 8 — March 23, 2026

Direction for every mind.

| Item | Details |
| --- | --- |
| Session date | March 23, 2026 |
| Session type | Full-stack wiring — Real data integration |
| Focus areas | Firestore wiring · FastAPI integration · Session save loop |
| Files created | firestore.ts · useSessionData.ts |
| Files modified | firebase.ts · dashboard/page.tsx · progress/page.tsx · practice/page.tsx · session/page.tsx |
| Build stage | Phase 1 — Core loop completion |
| Backend status | Running locally · Railway deployment pending (Session 9) |
| Frontend status | Student dashboard fully wired to real Firestore data |
| Test suite | 62 tests passing (unchanged from Session 7) |

SIG Reality Spectra · VIT Pune, Bibwewadi Campus

# 1. Session 8 Overview

Session 8 is the data-wiring session. Sessions 1–7 built every page, every component, and the entire AI backend engine. Session 8 replaces every MOCK_ constant in the student-facing frontend with real Firestore reads and real FastAPI calls — completing the full data loop for the first time.

The session had four major workstreams:

- Student Dashboard (Session tab, Progress tab, Practice tab) — all mock data replaced with live Firestore queries via a new useSessionData() hook

- Session Page — wired to the real FastAPI backend at POST /api/session/analyze with real Gemini-powered tier classification

- Firestore write-back — every completed session is now saved to Firestore automatically by saveSession(), making the dashboard self-updating

- Bug fixing — resolved six bugs across TypeScript errors, Firestore index, API field mismatch, and API response shape mismatch

Phase 1 exit condition is now reachable: a real user can sign up, ask a mathematics question, receive a live AI-driven tier classification with SKG/DKG graph comparison, and see their dashboard update on the next load.

# 2. Files Created or Modified This Session

| File | Path | Change |
| --- | --- | --- |
| firebase.ts | src/lib/ | Added export keyword to const db — was declared but not exported, causing TS2459 across all files that imported it |
| firestore.ts | src/lib/ | NEW — all Firestore query helpers, SUBJECT_META constant, and utility functions (timeAgo, truncate) |
| useSessionData.ts | src/hooks/ | NEW — custom React hook, no arguments, reads user from authStore internally, returns all dashboard data |
| page.tsx (dashboard) | src/app/dashboard/(student)/ | All MOCK_ constants replaced with real data from useSessionData(). Loading skeleton and error state added. |
| progress/page.tsx | src/app/dashboard/(student)/progress/ | MOCK_SUMMARY, MOCK_DKG_PROGRESS, MOCK_TIER_HISTORY, STREAK_DATA all replaced with real session aggregation functions |
| practice/page.tsx | src/app/dashboard/(student)/practice/ | usedToday wired to real Firestore count from practice_sessions collection. Questions remain mock (Phase 2). |
| session/page.tsx | src/app/dashboard/(student)/session/ | handleSubmit replaced with real fetch to FastAPI. mapApiResponse() maps snake_case API fields to UI shape. saveSession() writes to Firestore. |
| firestore.indexes.json | project root | NEW — composite index definition: sessions collection, userId ASC + createdAt DESC |

# 3. Firestore Data Layer — src/lib/firestore.ts

This new file is the single source of truth for all Firestore reads in the student dashboard. Every function is exported and imported by the hook and pages. Nothing reads Firestore directly from page components.

## 3.1 Exported functions

| Function | Purpose | Type |
| --- | --- | --- |
| getRecentSessions(uid, count) | Fetch N most recent sessions for a user, newest first | async — Firestore query |
| getDKGProgress(uid, subjects) | Aggregate DKG coverage per subject from session history | async — Firestore query |
| deriveAdaptivePathCards(sessions, n) | Recommend next topics from tier patterns across sessions | pure client-side |
| computeStreakData(sessions) | Calculate current and longest study streak from dates | pure client-side |
| computeStatCards(sessions, subjects) | Compute 4 stat card values for the dashboard header | pure client-side |
| timeAgo(iso) | Human-readable relative time (e.g. 2h ago) | utility |
| truncate(str, n) | Truncate string to N characters with ellipsis | utility |
| SUBJECT_META | Static map: subject key → { color, totalNodes, symbol, label } | constant |

## 3.2 Firestore Index

The sessions query combines two fields (userId ascending, createdAt descending). Firestore requires a composite index for this combination. On first load, the browser console showed a direct Firebase Console link to create the index.

Collection:  sessions

Fields:      userId ASC, createdAt DESC, __name__ DESC

Status:      Enabled

Deploy CLI:  firebase deploy --only firestore:indexes

## 3.3 Session Document Schema

Every completed session is written to Firestore by saveSession() in session/page.tsx after a successful API response. This is the exact document schema:

| Field | Value / Type |
| --- | --- |
| userId | string — Firebase Auth UID of the student |
| classId | string ¦ null — class ID if enrolled, null for solo mode |
| subject | string — subject key e.g. mathematics, computer_science |
| query | string — the question the student asked |
| tier | string — T1 / T2 / T3 / T4 from API response |
| conceptsAligned | number — aligned concept count from API response |
| gapsFound | number — gap count derived from API gaps array length |
| misconceptions | number — misconception count from API misconceptions array length |
| duration | number — seconds from session start to API response completion |
| dkgVersion | string — DKG version used e.g. 1.0.0 |
| createdAt | Firestore Timestamp — Timestamp.now() at write time |

# 4. useSessionData Hook

src/hooks/useSessionData.ts is a custom React hook that loads all student dashboard data in a single coordinated call. Key design decisions:

- No arguments: The hook reads user from the Zustand authStore internally. Calling it is simply: const { sessions, ... } = useSessionData()

- Two Firestore reads: getRecentSessions() and getDKGProgress() are the only Firestore calls. Everything else (adaptive path, streak, stats) is computed client-side from the fetched sessions.

- Stable dependency key: user.subjects is joined to a string for the useCallback dependency array, preventing unnecessary re-fetches when the subjects array reference changes.

- Graceful loading: loading is true during reads. error captures the message string. refresh() re-runs all queries.

## 4.1 Return shape

| Property | Description |
| --- | --- |
| sessions | Session[] — last 50 sessions from Firestore, newest first |
| dkgProgress | DKGProgress[] — one entry per user subject, aggregated from sessions |
| adaptivePath | AdaptivePathCard[] — 3 cards derived from tier patterns across sessions |
| streak | StreakData — current and longest streak computed from session dates |
| stats | StatCards — totalSessions, conceptsAligned, activeSubjects, openT3Flags |
| loading | boolean — true while Firestore reads are in flight |
| error | string ¦ null — error message if any read fails |
| refresh | () => void — re-runs all queries from scratch |

# 5. Student Dashboard Wiring

## 5.1 Session Tab (dashboard/page.tsx)

| Was (mock) | Now (real) | Data source |
| --- | --- | --- |
| MOCK_SESSIONS (3 hardcoded items) | sessions from useSessionData() | Firestore sessions collection |
| MOCK_ADAPTIVE_PATH (3 hardcoded) | adaptivePath from useSessionData() | Derived client-side from tier patterns |
| MOCK_DKG_PROGRESS filtered manually | dkgProgress from useSessionData() | Aggregated from Firestore sessions |
| totalSessions etc. (hardcoded 0) | stats from useSessionData() | Computed from real sessions array |
| No loading state | DashboardSkeleton component | Animated placeholder cards |
| No error state | Error panel with Retry button | Catches Firestore read failures |
| No empty states | Descriptive empty state messages | Shown when sessions.length === 0 |

## 5.2 Progress Tab (progress/page.tsx)

| Was (mock) | Now (real) | Logic |
| --- | --- | --- |
| MOCK_SUMMARY (all hardcoded numbers) | computeSummary(sessions, streak) | Sums aligned counts, counts unique days, finds most common tier |
| MOCK_DKG_PROGRESS | dkgProgress from useSessionData() | Same aggregation as dashboard tab |
| MOCK_TIER_HISTORY (hardcoded number arrays) | buildTierHistory(sessions) | Groups sessions by subject, maps T1–T4 to numeric 4–1 for chart |
| STREAK_DATA (Math.random() generated) | buildStreakCalendar(sessions) | Maps real session dates onto 364-day grid |
| BADGES (all hardcoded earned/locked booleans) | computeEarnedBadges(sessions, streak) | Checks T1 count, streak length, concepts aligned, active subjects |

## 5.3 Practice Tab (practice/page.tsx)

The practice page keeps MOCK_QUESTIONS because AI-generated questions require the FastAPI /api/practice endpoint which is Phase 2. One real data point was added:

- usedToday: reads from Firestore practice_sessions collection using a today-start Timestamp filter. Returns 0 gracefully if the collection does not exist yet.

# 6. Session Page — Backend Wiring

## 6.1 handleSubmit — before and after

The entire handleSubmit function was replaced. The 4-stage mock delay and buildMockResult() are gone. The real flow:

| Stage | What happens |
| --- | --- |
| Loading indicators | 4 step messages at 1.2s intervals via setInterval while waiting for API (same UX feel as mock) |
| POST /api/session/analyze | Real fetch to FastAPI with query, subject, userId in JSON body. Authorization: Bearer {user.uid} |
| mapApiResponse() | Translates API snake_case fields to UI SessionResult shape. Assigns x/y SVG positions via layoutNodes(). |
| Stream explanation | Explanation text from API is delivered character-by-character at 14ms/char for the typewriter effect |
| saveSession() | After successful response, writes session document to Firestore. Non-blocking — UI is not gated on this write. |
| Error handling | Red panel in analysis sidebar shows error message. Direct link to /api/health for diagnosis. |

## 6.2 API request shape

POST http://localhost:8000/api/session/analyze

Authorization: Bearer {firebase-uid}

{

"query":   "what is an eigenvalue",

"subject": "mathematics",

"userId":  "firebase-uid-here"

}

The field name is userId (camelCase), not user_id. The backend Pydantic model requires camelCase. This caused a 422 Unprocessable Content error during testing and was the first bug fixed in Session 8.

## 6.3 API response field mapping

| API field (snake_case) | UI field (SessionResult) |
| --- | --- |
| tier | tier — T1 / T2 / T3 / T4 |
| skg_nodes[] | skgNodes[] — x/y positions assigned by layoutNodes() |
| dkg_nodes[] | dkgNodes[] — x/y positions assigned by layoutNodes() |
| edges[] | edges[] |
| explanation | explanation — streamed character-by-character in UI |
| gaps[] | gaps[] — objects extracted to concept name strings via toStringArray() |
| misconceptions[] | misconceptions[] — same toStringArray() extraction |
| concepts_aligned | aligned — number shown in stat cards |
| dkg_version | passed to saveSession() for Firestore document |

The gaps and misconceptions arrays arrive as objects from the backend ({concept, dkg_node_id, description, priority}). The toStringArray() helper extracts the concept name string, preventing the React key collision and rendering crash encountered during testing.

# 7. Bugs Fixed This Session

| Bug | Root cause | Fix applied |
| --- | --- | --- |
| TS2459: db not exported | firebase.ts declared db without export keyword | Added export before const db = getFirestore(app) |
| TS2307: Cannot find @/lib/firestore | firestore.ts did not exist on disk | Created src/lib/firestore.ts with all query helpers |
| TS2554: Expected 0 args, got 1 | useSessionData had mixed old/new signature on disk | Replaced entire file: no-argument signature reads user from authStore internally |
| Firestore index error on load | sessions query requires composite index (userId + createdAt) | Created index via Firebase Console link from browser console error message |
| 422 Unprocessable Content from API | Frontend sent user_id (snake_case), backend Pydantic expects userId (camelCase) | Changed user_id to userId in fetch request body |
| [object Object] in error panel | Error detail was an object; String() returned [object Object] | response.text() first, then JSON.parse, then extract .detail field |
| React key collision crash on render | gaps/misconceptions from API are objects not strings; used as React keys | toStringArray() extracts concept name string from each object before rendering |

# 8. Open Issues After Session 8

| # | Issue | Plan for Session 9 |
| --- | --- | --- |
| 1 | Backend not deployed to Railway | Set GEMINI_API_KEY, FIREBASE_SERVICE_ACCOUNT_JSON, ENVIRONMENT=production, ALLOWED_ORIGINS. Push. Verify /api/health. |
| 2 | Firebase JWT verification commented out | Uncomment verify_firebase_token block in main.py. Test with real Firebase token from frontend login. |
| 3 | Frontend not deployed to Vercel | Set NEXT_PUBLIC_FIREBASE_* and NEXT_PUBLIC_API_URL=Railway URL. Deploy. Test end-to-end auth flow. |
| 4 | DKG rings show estimated counts not exact | Rings sum conceptsAligned/gapsFound numbers. Will be exact when backend writes concept name arrays per session. |
| 5 | Adaptive path cards are subject-level | Will become concept-level when backend returns concept name arrays in gaps/misconceptions fields. |
| 6 | Practice questions still mock | Wire to FastAPI /api/practice endpoint in Phase 2. |
| 7 | Tutor chat still mock | Wire to /ws/tutor WebSocket in Phase 2. |
| 8 | Firestore session write done by frontend | Move to backend in Session 9 — backend should write session doc after analysis completes. |
| 9 | Mobile responsiveness not QA tested | Phase 2 — breakpoints defined but not validated on device. |
| 10 | DKGs for Physics/Chemistry/Biology/CS absent | Phase 2 — Mathematics (Linear Algebra + Calculus) are live. |

# 9. Full Build Status After Session 8

## 9.1 Frontend — vektor-intelligence/

| Page / Feature | Details | Status |
| --- | --- | --- |
| Auth + Onboarding | Login, Signup, Forgot Password, 4-step wizard, WebGL | DONE |
| Dashboard — Session tab | All MOCK_ replaced with real Firestore data | DONE |
| Dashboard — Progress tab | Real sessions, tier history, streak calendar, badges | DONE |
| Dashboard — Practice tab | usedToday real; questions still mock | PARTIAL |
| Session Page | Wired to FastAPI; saveSession() writes to Firestore | DONE |
| Teacher Portal | 5 pages built with mock data | MOCK — Phase 2 |
| Researcher Portal | 5 pages built with mock data | MOCK — Phase 2 |
| Settings Page | Profile, appearance, notifications, account | DONE |
| Role-based routing | /dashboard, /teacher, /researcher independent layouts | DONE |
| WebGL animations | HeroGraph (5000 particles) · AuthSymbols (500) | DONE |
| src/lib/firestore.ts | All Firestore query helpers and utilities | DONE |
| src/hooks/useSessionData.ts | Dashboard data hook, no-argument, reads from authStore | DONE |
| Firestore composite index | userId + createdAt — created and enabled | DONE |

## 9.2 Backend — vektor-backend/

| Component | Details | Status |
| --- | --- | --- |
| FastAPI app (main.py) | 4 endpoints: /health, /session/analyze, /ws/stream, /ws/tutor | DONE — local |
| Layer 1 — Extraction | Gemini primary + Claude fallback + 3-attempt backoff | DONE |
| Layer 2 — Graph Build | NetworkX SKG + DKG loader + semantic matching | DONE |
| Layer 3 — Comparison | 6 metrics + T1–T4 weighted classifier | DONE |
| Layer 4 — Explanation | RAG context injection + Gemini explanation + adaptive path | DONE |
| DKG — Linear Algebra | 22 nodes · 39 edges · v1.0.0 | DONE |
| DKG — Calculus | 20 nodes · 36 edges · v1.0.0 | DONE |
| Test suite | 62 tests passing — extractor, comparator, classifier, RAG | DONE |
| Railway deployment | railway.toml + Dockerfile ready; env vars not set | OPEN |
| Firebase JWT verification | Block written and commented out in main.py | OPEN |
| Backend Firestore write | Currently frontend saveSession() — move to backend | OPEN |

# 10. What’s Next — Session 9

| Task | Details | Priority |
| --- | --- | --- |
| Deploy FastAPI to Railway | Set GEMINI_API_KEY + FIREBASE_SERVICE_ACCOUNT_JSON + ENVIRONMENT=production + ALLOWED_ORIGINS. Push. Verify /api/health returns ok. | P0 |
| Uncomment Firebase JWT verification | Uncomment verify_firebase_token in main.py. Test with real Firebase token from frontend. | P0 |
| Deploy frontend to Vercel | Set NEXT_PUBLIC_FIREBASE_* env vars. Set NEXT_PUBLIC_API_URL to Railway URL. Deploy and test end-to-end. | P0 |
| Run 20 real math queries | Test against live Railway backend. Record tier outputs. Tune T1–T4 classifier thresholds if needed. | P1 |
| Move session write to backend | Backend should write session doc to Firestore directly after analysis — remove frontend saveSession(). | P1 |
| Wire onSnapshot listeners | Replace getDocs with onSnapshot for real-time updates. Priority: Session page → Teacher dashboard → Teacher heatmap. | P2 |
| Begin Physics DKG | First Phase 2 DKG. Target: 28 nodes, 48 edges covering Mechanics, EM, Thermodynamics. | P2 |

# 11. Quick Reference

## 11.1 Development Commands

| Command | Purpose |
| --- | --- |
| npm run dev | Start Next.js frontend — http://localhost:3000 |
| venv\Scripts\activate | Activate Python virtual environment (in vektor-backend/) |
| uvicorn main:app --reload --port 8000 | Start FastAPI backend — http://localhost:8000 |
| http://localhost:8000/api/health | Verify backend is running and DKGs are loaded |
| http://localhost:8000/docs | FastAPI auto-generated API documentation (Swagger UI) |
| firebase deploy --only firestore:indexes | Deploy Firestore composite indexes from firestore.indexes.json |
| npx tsc --noEmit | Run TypeScript compiler check without building |

## 11.2 Environment Variables

### Frontend — vektor-intelligence/.env.local

| Variable | Value |
| --- | --- |
| NEXT_PUBLIC_FIREBASE_API_KEY | From Firebase Console — Project Settings |
| NEXT_PUBLIC_FIREBASE_AUTH_DOMAIN | vektor-inteligence.firebaseapp.com |
| NEXT_PUBLIC_FIREBASE_PROJECT_ID | vektor-inteligence |
| NEXT_PUBLIC_FIREBASE_STORAGE_BUCKET | vektor-inteligence.firebasestorage.app |
| NEXT_PUBLIC_FIREBASE_MESSAGING_SENDER_ID | 757554769871 |
| NEXT_PUBLIC_FIREBASE_APP_ID | 1:757554769871:web:f320b9c292a681329b2cba |
| NEXT_PUBLIC_API_URL | http://localhost:8000 (dev) · Railway URL (production) |

### Backend — vektor-backend/.env

| Variable | Value |
| --- | --- |
| GEMINI_API_KEY | From Google AI Studio — aistudio.google.com |
| ANTHROPIC_API_KEY | Claude fallback — from console.anthropic.com |
| FIREBASE_SERVICE_ACCOUNT_JSON | Full service account JSON as single-line string (Railway env var only — never in repository) |
| ENVIRONMENT | development (local) / production (Railway) |
| ALLOWED_ORIGINS | http://localhost:3000 (dev) / Vercel deployment URL (production) |

## 11.3 Key File Locations

| File / Directory | Path |
| --- | --- |
| Frontend project root | D:\VEKTOR-Inteligence\VEKTOR-Inteligence\vektor-intelligence |
| Backend project root | D:\VEKTOR-Inteligence\VEKTOR-Inteligence\vektor-backend |
| Firebase config | src\lib\firebase.ts |
| Firestore query helpers | src\lib\firestore.ts |
| Dashboard data hook | src\hooks\useSessionData.ts |
| Student dashboard | src\app\dashboard\(student)\page.tsx |
| Session page | src\app\dashboard\(student)\session\page.tsx |
| Progress page | src\app\dashboard\(student)\progress\page.tsx |
| Practice page | src\app\dashboard\(student)\practice\page.tsx |
| FastAPI entry point | vektor-backend\main.py |
| DKG — Linear Algebra | vektor-backend\dkg\mathematics_linear_algebra.json |
| DKG — Calculus | vektor-backend\dkg\mathematics_calculus.json |
| Firestore indexes | vektor-intelligence\firestore.indexes.json |

End of Session 8 Build Log

VEKTOR Intelligence · SIG Reality Spectra · VIT Pune